## Slide 1: Knowing what the customer wants
Gathering requirements
A presentation from
Chris, Max and Benni

## Slide 2: What is this chapter about?
Talking to the customer
Find there requirements
Get inside your customer´s head
  User stories
  Brainstorming
  Estimation game

## Slide 3: Company setting
Orion´s Orbits is modernizing
Provides quality space shuttle services
  Their reservation system is a little behind the times
Ready to take the leap into the 21st century
  Four weeks time
  Serious cash
Does not have an team of programmers on stuff
They´ve hired us to handle developing their system
Our mission: Get it right and deliver on time

## Slide 4: Build some initial requirements
Requirement = single thing the software has to do
Title: _______________________________
Description: _________________________ ________________________________________________________________________
Title: _Show current deals_______________
Description: _The web site will show current deals to Orion´s Orbits users._____________
____________________________________
No specific format
Not to specific information
Notes: More Examples:
-Book a shuttle, An Orions´s Orbits user will be able to book a shuttle
-Book a packages, with special extras
-Pay online
-Arrange travel, to and from the spaceport
Book a hotel

## Slide 5: Talk to get more information
Gaps in understanding what your software should do
  Especially early in your project
Questions or make assumptions
  Talk with the customer
First meeting question examples:
  Different types of shuttles
  Receipts or monthly reports
  Reservations: canceled or changed
  Administrator interface
  Communicate to other systems
Notes: Try the get every important information. Because there is nothing worse than finishing a project and the customer saying thwy forgot some impotant detail.

## Slide 6: Problems
People who known the requirements are often shy
If one approach does not work out try another
  Talk to them alone
  Meet in smaller groups

## Slide 7: Find out what people REALLY do
Everything (ethical and legal) is ok when you are trying to get into your customer´s head
Two particularly useful techniques:
Role playing
  Pretend to be the software
  Write down each thing the software needs to do  requirement card
Observation
  To understand how people work  watch them and find out how the software fits in
  Brings out constants and new details

## Slide 8: User story
Should Be
Describe one thing
Written from the customer’s perspective
Short
Should Not Be
Long essay
Involving technical terms, customer doesn’t understand

## Slide 9: Developing Requirements
Capturing basic ideas
Bluesky brainstorming
Constructing User stories
Finding holes & adding clarity on detail using customer feedback
Clear, customer focused user stories

## Slide 10: Customer: how long will it take?
User stories: define the WHAT of your project
Estimates: define the WHEN of your project

## Slide 11: Assumptions
Adding estimates to each user story
Project estimate: sum of the estimates for user stories

## Slide 12: Planning Poker
Deck of 13 cards
Place user story centered
Everyone involved person plays 1 card
Ask dev on opinion
Analyze the spread
Notes: Analyze: Large spread  less confidence  go back to user story & may ask customer for more clarification
Dev: played the user story

## Slide 13: Planning Poker – Analyze
Large spread:
Less confidence
Clarify with customer
Possible misunderstanding of user story
Every surviving assumptions is a RISK:
Try to eliminate as most as possible

## Slide 14: Use customer effective
Value customers time
Focus on assumptions
Head back to planning poker with answers

## Slide 15: User story estimate
Big estimate is bad estimate
Should not be longer than 1 month (20working days)
Long estimates need a lot of meetings and communication
Estimates longer than 15 days are much less likely to be accurate

## Slide 16: Estimate longer than 15 days ?
Break your story into smaller stories
Talk to the customer again to clarify things
AND RULE:
any user story that has an AND in their title can be split

## Slide 17: “AND RULE” example
Title :
Choosing seating
Description:
A user will chose aisle or window seating, be able to select the seat they want, and change that seat up to 24 hours before the flight
title: window or aisle
description: A user will chose aisle or window seating
title: seat location
description: A user will be able to select the seat they want
title: modification
description: A user will change that seat up to 24 hours before the flight

## Slide 18: Convergence
Discuss in your team to find a good Compromise
Get rid of as much assumptions as you can
GOAL 
be confident in your estimates
Notes: Convergence is the coming together of two different entities (Konvergenz, Annäherung)

## Slide 19: (basic) Circle to a good consensus
Talk to customer
Discuss with the team and get their opinions (Planning Poker)
Clarify assumptions
  Go to step 1 if assumptions can only be clarified by the customer
Goal: Everyone's estimates are close so you can agree on one final estimate

## Slide 20: Important things to note
Be confident in your estimate !!
 Don't be persuaded to such a low estimate that you are not confident
No assumptions in the user stories estimate
 Assumptions can lead to unexpected problems
 Risk that software wont deliver what was required

## Slide 21: ( advanced ) iterative approach to requirements development
Capturing basic ideas
 Customer ideas
2) Bluesky Brainstorm
 Let your ideas run wild
3) Constructing user story
 Software requirements
4) Clarify questions in the user story
 Talk to customer if needed

## Slide 22: ( advanced ) iterative approach to requirements development
5) Refined user story
 Focused on the customer
6) Discuss in the team the estimates
 Planning Poker
7) Get missing information and break up large user stories  Can jump to step 4 again and redo the process
8) Estimate how long all requirements will take