## Slide 1: User story estimate
Big estimate is bad estimate
should not be longer than 1 month (20working days)
long estimates need a lot of meetings and communication
estimates longer than 15 days are much less likely to be accurate

## Slide 2: Estimate longer than 15 days ?
Break your story into smaller stories
Talk to the customer again to clarify things
AND RULE:
any user story that has an AND in their title can be split

## Slide 3: “AND RULE” example
Title :
Choosing seating
Description:
A user will chose aisle or window seating, be able to select the seat they want, and change that seat up to 24 hours before the flight
title: window or aisle
description: A user will chose aisle or window seating
title: seat location
description: A user will be able to select the seat they want
title: modification
description: A user will change that seat up to 24 hours before the flight

## Slide 4: Convergence
discuss in your team to find a good Compromise
get rid of as much assumptions as you can
GOAL 
be confident in your estimates
Notes: Convergence is the coming together of two different entities (Konvergenz, Annäherung)

## Slide 5: (basic) Circle to a good consensus
Talk to customer
discuss with the team and get their oppinions (Planning Poker)
clarify assumptions
  go to step 1 if assumptions can only be clarifyed by the customer
Goal: everyone's estimates are close so you can agree on one final estimate

## Slide 6: Important things to note
Be confident in your estimate !!
 don't be persuaded to such a low estimate that you are not confident
no assumptions in the user stories estimate
 assumptions can lead to unexpected problems
 risk that software wont deliver what was required

## Slide 7: ( advanced ) iterative approach to requirements development
Captureing basic ideas
 Customer ideas
2) Bluesky Brainstorm
 let your ideas run wild
3) Constructing user story
 Softwareanforderung
4) Clarify questions in the user story
 talk to customer if needed

## Slide 8: ( advanced ) iterative approach to requirements development
5) Refined user story
 focused on the customer
6) Discuss in the team the estimates
 Planning Poker
7) Get missing informations and break up large user stories  can jump to step 4 again and redo the process
8) Estimate how long all requirements will take

## Slide 9: GOAL
short, focused user story
no assumptions left
set of confident estimates