## Slide 1: User story
Should Be
Describe one thing
Written by customer
Short
Should Not Be
long essay
Involving technical terms, customer doesn’t understand

## Slide 2: Developing Requirements
Capturing basic ideas
Bluesky brainstorming
Constructing User storys
Finding holes & adding clarity on detail using customer feedback
Clear, customer focused user stories

## Slide 3: Customer: how long will it take?
User stories: define the WHAT of your project
Estimates: define the WHEN of your project

## Slide 4: Assumptions
Adding estimates to each user story
Project estimate: sum of the estimates for user stories

## Slide 5: Planning Poker
deck of 13 cards
place user story centered
everyone involved person plays 1 card
Ask dev on opinion
Analyze the spread
Notes: Analyze: Large spread  less confidence  go back to user story & may ask customer for more clarification
Dev: played the user story

## Slide 6: Planning Poker – Analyze
Large spread:
Less confidence
Clarify with customer
possible misunderstanding of user story
Every surviving assumptions is a RISK
try to eliminate as most as possbile

## Slide 7: Use customer effective
Value customers time
Focus on assumptions
Head back to planning poker with answers